Business requirements document

| Project Title: | Demand-Driven Inventory Optimization |
| --- | --- |
| Project manager: | Abishek Pranav G V |
| Month | April |
| Date Started | 20th March 2026 |
| Date submitted: | 12th April 2026 |
| Document status: | Draft Proposed Validated Approved |

- Executive summary

Transition the retail operations from a reactive inventory model to a predictive framework. The system will leverage historical trend analysis and a 3-month forward-looking demand forecast to minimize missed sales and reduce excess capital trapped in slow-moving stock.

- Project objectives

- Reduce Stockout Frequency: Target a 20% reduction within the first two quarters of implementation. - Optimize Inventory Turnover: Reduce Average Days on Hand (DOH) for low-turnover items by 15%. - Automated Decision Support: Implement a "Reorder Point" alert system to trigger proactive procurement.

- Project Scope

In-Scope (Deliverables) 1. Data Pipeline: Development of an automated ETL process to clean and aggregate raw transaction data from four regional stores. 2. Predictive Engine: Implementation of an ARIMA-based forecasting model to project demand for the next 90 days. 3. Inventory Logic: Integration of ABC Analysis (Pareto) and Safety Stock calculations into the data model. 4. Executive Dashboard: A Power BI interface featuring MoM/YoY growth tracking, geographic performance maps, and automated reorder alerts. Out-of-Scope (Exclusions) 1. Procurement Execution: The system will provide "Reorder Alerts," but actual purchase order placement with suppliers remains a manual process. 2. Logistics Management: Real-time tracking of delivery trucks or external warehouse climate control is not included in this phase. 3. Customer-Facing Apps: This tool is strictly for internal operations and supply chain stakeholders, not for end-customer use. Data Boundaries : Analysis is limited to the last two years of historical sales data to ensure the ARIMA model identifies current market trends rather than outdated patterns. Geographic Scope : Focus is restricted to the current operational hubs: Coimbatore, Palakkad, Chennai, and Bangalore.

4.Business Reqirements

| Priority level | Critical level | Requirement description |
| --- | --- | --- |
| High | Critical | The system must provide a predictive 90-day forecast with a 95% confidence interval. |
| High | High | Automate the categorization of products into A, B, and C classes based on revenue impact. |
| Medium | Medium | Real-time tracking of Average Order Value (AOV) and Month-over-Month (MoM) growth across all four store locations. |

5.Key Stakeholders

| Name | Job Role | Duties |
| --- | --- | --- |
| Abishek Pranav G V | Business Analyst | Project lead, data modeling, and dashboard development. |
| Operations Manager | Stakeholder | Define safety stock thresholds and lead-time constraints. |
| CFO | Approver | Evaluate ROI and financial recovery from reduced inventory waste. |

6. Project constraints

| Constraint | Description |
| --- | --- |
| Technical | The forecasting accuracy is dependent on the consistency of the Point of Sale (POS) data provided by the regional stores. |
| Time | Phase 1 (Dashboard and Basic Forecasting) must be validated and approved within the current quarter to prepare for upcoming seasonal spikes. |
| Resource | Development is restricted to existing Power BI Pro and cloud infrastructure to maintain the projected ROI of 500%. |

7. Cost-benefit Analysis

| Cost | Benefit |
| --- | --- |
| Infrastructure & Licensing: Power BI Pro ($10/user/month), SQL Server/Azure cloud compute for data storage, and one-time dashboard development time. | Estimated recovery of ₹12,00,000 – ₹18,00,000 annually through reduced perishable waste and optimized stock levels. |
| Maintenance: Monthly data refreshes and model monitoring for ARIMA forecasting engine. | Efficiency Gains: Estimated 15% reduction in manual procurement planning hours. |
| Total cost: ~₹2,50,000 (Includes licenses, cloud credits, and development man-hours for Year 1). | Expected ROI: 380% – 620% within the first year. |